SERVICE AGREEMENT

Client Portal & Dashboard

Web Development | Agreement #: DE-2026-[NUM] | Effective: [DATE]

| SERVICE PROVIDER | CLIENT |
| --- | --- |
| Dynasty Empire LLC 924 W 23rd St, Erie, PA 16502 polycarpohu@gmail.com Dr. Ikechukwu Ohu, CEO | [Client Name] [Address] [Email] [Contact Name], [Title] |

# 1. Scope of Services

Dynasty Empire LLC ("Provider") will deliver the Client Portal & Dashboard package as described below.

| Package | Setup Fee | Monthly |
| --- | --- | --- |
| Client Portal & Dashboard | $10,000 | $800/mo |

## 1.1 Deliverables

- Next.js application with Clerk authentication

- Client dashboard (invoices, documents, requests, messages)

- Invoice and payment system (Stripe integration)

- Document upload and management system

- Request/ticket submission and tracking

- Team messaging/communication features

- Admin dashboard with full reporting and analytics

- User provisioning and onboarding flow

- Neon Postgres database with full schema

- Vercel deployment with CI/CD

- API documentation

- User and admin documentation

# 2. Timeline

Estimated delivery: 4-5 weeks from kickoff date. Provider will communicate weekly progress updates and flag any timeline risks within 48 hours of identification.

# 3. Payment Terms

- 50% of setup fee ($5,000) due upon signing.

- 50% of setup fee ($5,000) due upon delivery and acceptance.

- Monthly retainer of $800 billed on the 1st, beginning the month after launch.

- Payment via Stripe, ACH, or wire transfer. Invoices net 15.

- Late payments accrue 1.5% monthly interest after 30 days.

# 4. Client Responsibilities

- Provide timely access to systems, accounts, and credentials.

- Designate a single point of contact for approvals.

- Respond to requests within 2 business days.

- Maintain active third-party subscriptions required for deliverables.

# 5. Intellectual Property

Upon full payment, Client receives ownership of all custom deliverables. Provider retains rights to general methodologies and non-client-specific frameworks.

# 6. Confidentiality

Both parties agree to maintain confidentiality of proprietary information. This obligation survives termination for 2 years.

# 7. Limitation of Liability

Provider's total liability shall not exceed total fees paid. Provider is not liable for indirect or consequential damages.

# 8. Termination

Either party may terminate with 30 days written notice. Upon termination, Client pays for completed work. Termination for cause requires 14 days notice and opportunity to cure.

# 9. Signatures

| SERVICE PROVIDER | CLIENT |
| --- | --- |
| Signature: Dr. Ikechukwu Ohu, CEO Date: _______________ | Signature: [Name], [Title] Date: _______________ |